Marketing: One Tagline

ReUse360™ — The first-ever intelligent irrigation platform that turns real-time data into predictive compliance, transforming every drop into measurable impact.

Model:

ReUse360™ is the first-ever intelligent irrigation compliance platform built to transform how utilities manage water conservation. It converts real-time AMI data into predictive analytics, automated alerts, and actionable compliance workflows. The system shifts operations from reactive enforcement to proactive water stewardship by identifying violations, inefficiencies, and irrigation risks before they escalate. It integrates field operations, customer engagement, and performance reporting into one unified conservation intelligence framework. The result is a measurable reduction in water waste, stronger regulatory compliance, and data-driven decision-making at scale.

## ReUse360™ Pilot Plan (60-Day Structured Field Validation)

Objective: Validate intelligent irrigation analytics, predictive compliance alerts, and measurable water savings before countywide deployment.

## 1. Pilot Scope & Structure

### Duration

- 60 Days (Minimum 30 operational days of measurable irrigation cycles)

- 2 weeks setup + 6 weeks live monitoring

### Pilot Size

- 300–500 residential accounts

- Mix of potable irrigation and reclaimed irrigation customers

- AMI-enabled meters only

This size provides statistical reliability while remaining operationally manageable.

## 2. Recommended Pilot Locations (Pinellas County Profile-Based Selection)

Select three irrigation-behavior archetypes:

### A. High Irrigation Demand Communities (HOA-driven turf standards)

- Master-planned subdivisions

- Strict landscape appearance standards

- Larger lot sizes

Target: 150 homes

### B. Mixed-Age Established Neighborhoods

- Homes built 1980–2005

- Mixed irrigation system quality

- Higher probability of timer misconfiguration

Target: 100–150 homes

### C. Reclaimed Water Service Areas

- Dedicated reclaimed irrigation meters

- Higher seasonal irrigation volumes

Target: 100–150 homes

This structure allows comparison across irrigation intensity, infrastructure age, and compliance culture.

## 3. Residential Age Group Segmentation

Segment by homeowner age for behavioral analysis:

| Age Group | % of Pilot | Rationale |
| --- | --- | --- |
| 30–45 | 30% | Tech-responsive, mobile engagement |
| 46–64 | 40% | Highest irrigation consumption demographic |
| 65+ | 30% | Established watering habits, lower app adoption |

This tests adoption rates and behavioral response differences.

## 4. Core Pilot Metrics

Track measurable KPIs:

- Irrigation volume reduction (%)

- Violation reduction (%)

- First-contact compliance rate

- Alert open rate / engagement rate

- Repeated violation rate

- Average gallons saved per property

- Cost per compliance interaction

- Customer satisfaction feedback

## 5. Promotion Strategy for the Pilot

### Primary Promotion Channels

1. Direct Invitation Letter (Official Utility Branding)

- Personalized usage insights

- Highlight “first-ever intelligent irrigation pilot”

- Emphasize participation benefit

2. Email Campaign (Beacon/Utility Portal Integrated)

- Smart irrigation score preview

- Early-access framing

3. HOA Partnership Meetings

- Present predictive irrigation dashboard

- Position as compliance protection tool

4. QR Code Yard Door Hangers

- “Your irrigation just got smarter”

- Quick enroll option

5. Social Media + County Website Feature

- Short video explainer

- Before/after water savings visuals

## 6. Incentives to Drive Participation

- Early adopter recognition certificate

- Monthly water usage performance report

- Entry into irrigation system check drawing

- Possible irrigation audit credit

## 7. Operational Workflow During Pilot

Week 1–2:

- Account selection

- Data baseline (prior 60-day irrigation history)

- Outreach campaign launch

Week 3–8:

- Live monitoring

- Predictive alerts activated

- Field verification sampling (10% validation audits)

- Weekly KPI dashboard review

Final Week:

- Comparative analysis (baseline vs pilot)

- Gallons saved calculation

- Compliance rate shift

- Engagement performance report

## 8. Success Benchmarks

Pilot considered successful if:

- ≥15% irrigation volume reduction

- ≥25% violation reduction

- ≥40% first-contact compliance

- ≥50% customer engagement rate

- Positive ROI projection within 12 months

## 9. Deliverables at Completion

- Executive summary report

- GIS heat map of irrigation behavior shifts

- ROI model for scale-up

- Director-level presentation deck

- Expansion roadmap (Phase II)

## Strategic Positioning

This pilot should be framed as:

“The first intelligent irrigation compliance ecosystem in the region — proving predictive water stewardship at the residential level.”

# Director-Ready Pilot Proposal Memo

To: Utilities Director
From: Dr. Franklin Roberson, Water Conservation Coordinator
Subject: ReUse360™ Intelligent Irrigation Pilot – 60-Day Validation Program
Date: [Insert Date]

### Executive Summary

ReUse360™ is the first-ever intelligent irrigation compliance platform designed to convert AMI data into predictive conservation action. I propose a 60-day pilot across 300–500 residential accounts to validate water savings, compliance improvement, and operational efficiency before scaled deployment.

### Purpose

The pilot will:

- Validate predictive irrigation analytics

- Measure reduction in violations and repeat offenders

- Quantify gallons saved and cost avoidance

- Test customer engagement and adoption

- Establish ROI for full deployment

### Pilot Structure

- Duration: 60 days

- Accounts: 300–500 AMI-enabled residential irrigation accounts

- Service Types: Potable + Reclaimed irrigation

- Community Types: HOA-controlled, mixed-age neighborhoods, reclaimed zones

### Success Benchmarks

- ≥15% irrigation volume reduction

- ≥25% violation reduction

- ≥40% first-contact compliance

- ≥50% alert engagement rate

- Positive 12-month ROI projection

### Deliverables

- Executive dashboard

- Gallons saved analysis

- ROI projection model

- GIS impact heat maps

- Expansion roadmap

### Strategic Impact

This pilot positions Pinellas County as a statewide leader in predictive irrigation compliance and measurable water stewardship.

Approval requested to proceed with pilot deployment planning.

# 2️⃣ PowerPoint Pitch Deck Outline (Director-Level)

### Slide 1 – Title

ReUse360™ Intelligent Irrigation Pilot

### Slide 2 – Problem

- Reactive enforcement model

- Rising irrigation demand

- Limited predictive capability

- High repeat violation rate

### Slide 3 – Solution

- Real-time AMI analytics

- Predictive irrigation scoring

- Automated compliance alerts

- Unified reporting dashboard

### Slide 4 – Pilot Design

- 60 days

- 300–500 accounts

- 3 neighborhood types

- Potable + reclaimed

### Slide 5 – Expected Outcomes

- 15–20% irrigation reduction

- 25% violation reduction

- 40% first-contact compliance

### Slide 6 – Budget Overview

- Technology configuration

- Outreach materials

- Data analytics time

- Field validation

### Slide 7 – ROI Projection

- Gallons saved

- Enforcement labor reduction

- Avoided water production cost

### Slide 8 – Risk Mitigation

- Data validation

- Customer opt-in transparency

- Legal review

- Performance monitoring

### Slide 9 – Scale Strategy

- Phase II expansion

- HOA onboarding

- Regional replication

### Slide 10 – Approval Request

- Authorization to proceed

- Budget allocation

- IT coordination

# 3️⃣ Budget & ROI Model (Pilot Estimate)

### Estimated Pilot Cost (60 Days)

| Category | Estimated Cost |
| --- | --- |
| Analytics Configuration | $18,000 |
| Staff Time (Monitoring + Analysis) | $22,000 |
| Outreach Materials | $5,000 |
| IT Support | $10,000 |
| Field Validation | $8,000 |
| Total Estimated Pilot Cost | $63,000 |

### Projected Savings Model

Assume:

- 400 homes

- Avg irrigation use: 8,000 gallons/month

- 15% reduction

400 homes × 8,000 gal × 2 months = 6.4M gallons
15% reduction = 960,000 gallons saved

If avoided production cost = $2.75 per 1,000 gallons:

960,000 ÷ 1,000 × 2.75 = $2,640 direct production savings (pilot period)

Annualized projection (scaled to 10,000 homes):

Potential annual savings > $300,000+ in avoided production and enforcement labor reduction.

# 4️⃣ Risk & Compliance Assessment Matrix

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| False positive alerts | Medium | Moderate | Baseline validation period |
| Customer privacy concerns | Low | High | Legal review + opt-in language |
| Data integration issues | Medium | High | IT sandbox testing |
| Low engagement rate | Medium | Moderate | Incentive + HOA partnership |
| Field verification discrepancies | Low | Moderate | 10% random audits |

### Regulatory Alignment

- SWFWMD watering restrictions

- County ordinances

- Public records compliance

- Data governance standards

# 5️⃣ Statistical Sampling Justification Sheet

### Population Assumption

Approx. 40,000 irrigation-enabled residential accounts (example).

### Sample Size Logic

For 95% confidence level and 5% margin of error:

Required minimum ≈ 381 accounts.

Thus, pilot size of 400–500 homes provides statistically reliable inference.

### Sampling Strategy

- Stratified sampling by:

  - Irrigation type (potable vs reclaimed)

  - HOA vs non-HOA

  - Property age

  - Usage quartile

This ensures representative irrigation behavior modeling.

### Why 60 Days?

- Captures multiple irrigation cycles

- Accounts for weather variability

- Allows measurable behavioral response

## Executive Positioning Statement

ReUse360™ is not a software test.
It is an operational transformation pilot.

It validates predictive irrigation compliance at scale, with measurable conservation return.